Week 6 – Felicia Berggren

The goal last week for the team was mainly to create a more user friendly and better looking website. This task was divided between the team members and was done successfully. We are not yet completely done with the interface so we will improve it a bit next week.

As for my own contributions this week it was to take on the complicated task of integrating Västtrafik into the website in order to use bus routes for our distance calculations. This turned out to be harder than expected since we ran into several problems including Västtrafik API not returning any information about distance and giving different routes than openrouteservice. We therefore are trying to fix this problem currently and we will hopefully either solve it or switch to something other than Västtrafik. This issue will be resolved next week.

I got to do some programming in HTML for this task and it went well for the team overall even though my Västtrafik subteam ran into some issues. I hope I can help solve this problem next week and our goal is for the website to be finished next week and look user friendly and have bus routes integrated. Then the website will be done.

We also continued using scrum. The team is more comfortable with it at this point and I feel that our structure with daily meetings and going through user stories recursively works very well now. The scrum master and PO did not know completely what to do in the beginning but now we work as a classical scrum team and I feel that the “agile work” part of the project has improved greatly.